INF2004 Embedded Systems Programming

Week 8 Tribunal 1 Template

Architecture Defence & Integration Readiness | AI ideation, live update, AI-vetted gap check

| Item | Details |
| --- | --- |
| Purpose | Defend Week 6 architecture, justify changes, and show readiness for partial integration. |
| Core workflow | Pre-submission AI ideation -> live Zoom-updated version -> final AI-vetted gap check |
| Assessment focus | Evidence, engineering judgement, negotiation, and ability to identify missing work |
| Submission format | Completed document plus Zoom recording and evidence links |

Important: this submission has THREE versions inside one document - Version A: Pre-tribunal AI ideation. Each buddy uses AI to ideate their subsystem position before Zoom. - Version B: Live Zoom-updated version. Design decisions are updated during the Zoom discussion through challenge, negotiation, and constraint response. - Version C: Final AI-vetted gap check. After discussion, AI is used as a reviewer to identify missing assumptions, risks, tests, or unclear decisions. - Marks are not awarded for blindly following AI. Marks are awarded for critical evaluation and human engineering judgement; meaning, I want to see you guys discuss during zoom.

# Team Information

| Item | Details |
| --- | --- |
| Group ID |  |
| Repository Link |  |

| Buddy | Student ID | Primary subsystem / persona |
| --- | --- | --- |
| Buddy 1 |  | Network Gatekeeper: WiFi, MQTT, telemetry |
| Buddy 2 |  | Real-Time Taskmaster: motors, encoders, PID |
| Buddy 3 |  | Track Purist: IR sensors, line following, barcode |
| Buddy 4 |  | Physics Watchdog: IMU, terrain, hump/motion events |
| Buddy 5 |  | Spatial Optimizer: ultrasonic, servo, obstacle profiling |

# Version A: Pre-Tribunal AI Ideation

Instructions • Each buddy must use AI before Zoom session to prepare subsystem-specific arguments, risks, and negotiation points. • The AI output must be critiqued. Identify what is useful, unrealistic, incomplete, or requires validation. • For Tribunal 1, compare against the Week 6 architecture freeze. For Tribunal 2, compare against actual integration evidence.

| Buddy | AI prompt used | Useful AI ideas | Weak / unrealistic AI ideas | Position before Zoom |
| --- | --- | --- | --- | --- |
| Buddy 1 |  |  |  |  |
| Buddy 2 |  |  |  |  |
| Buddy 3 |  |  |  |  |
| Buddy 4 |  |  |  |  |
| Buddy 5 |  |  |  |  |

# Week 6 Architecture Defence Snapshot Before Zoom

Select only 5 to 7 important Week 6 architecture claims that affect integration readiness. Do not repeat the entire Week 6 document. Each row should defend one claim using evidence, remaining weakness, and the buddy responsible. One smart-toaster example is shown; replace it with your own project claim.

| Week 6 artefact | What the team claimed in Week 6 | Evidence available now | Still weak or untested | Buddy defending it |
| --- | --- | --- | --- | --- |
| RTOS task table / task interaction diagram | The Safety Monitor Task has the highest priority and can force the Heater Driver Task to disable heating during door-open, over-temperature, or sensor-failure conditions. | Week 6 task table shows Safety Monitor as highest priority; safety statechart includes Fault state; simple GPIO test shows the simulated heater LED can be turned off by software. | Safety override has not yet been tested while Cooking Control and User Interface tasks are running together. Recovery from Fault still needs a clear reset condition. | Buddy 4 |

## Shared Resource Allocation Matrix

Enter at least 3 shared resources, or more if the project has additional shared buses, timers, interrupts, actuators, sensors, queues, event groups, or shared data. A resource is “shared” if more than one task, module, interrupt, or buddy can affect it.

| Shared resource | Used by task(s) | Owner task / module | Access type | Contention risk | Mitigation | Evidence needed |
| --- | --- | --- | --- | --- | --- | --- |
| Example: I2C OLED display bus | User Interface Task, Notification Task, Safety Monitor Task | User Interface Task | Display write requests | Frequent display updates may delay temperature sampling or safety checks. | Only the User Interface Task writes to the OLED; other tasks send status through a queue. | Timing log while Cooking Control, Safety Monitor, and display updates run together. |
| Example: PWM timer | Motor task, servo task | Motor control | Output | Timer channel conflict. | Assign separate PWM slices or channels. | Pin/PWM test evidence. |

## Subsystem Interface and Code Structure Map

Enter at least one interface or module per buddy. Each row should identify who provides the module, who consumes it, what inputs and outputs it exposes, and how it will be validated.

| Module / file / interface | Provider | Consumer(s) | Purpose | Inputs | Outputs | Interface rule | Validation rule |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Example: heater_driver.c | Buddy 4 | Cooking Control Task, Safety Monitor Task | Controls simulated heater output | Heater command, safety override event | GPIO output to relay, LED, or simulated heater | Only Heater Driver writes to HEATER_EN; Safety Monitor can force OFF through defined command. | Normal heat ON/OFF and forced shutdown tested with serial log or video. |
| Example: sensor_line.c | Buddy 3 | Line-following task | Read IR array | GPIO or ADC readings | Line position | No direct motor calls. | Serial log matches track position. |

## Week 6 Assumption Closure

Enter at least one assumption per buddy, preferably copied from Week 6. Each row should show whether the assumption is still open, validated, deferred, or converted into a risk.

| Week 6 assumption ID | Original assumption | Current status | Evidence collected | Remaining risk | Next action |
| --- | --- | --- | --- | --- | --- |
| A1 | The temperature sensor gives stable readings when sampled every 100 ms. | Needs validation | Room-temperature serial log collected for 2 minutes. | Sensor noise under heating condition is not yet tested. | Run controlled heating test and check variance before integration. |
| A2 |  | Open / Needs validation / Closed / Deferred |  |  |  |
| A3 |  | Open / Needs validation / Closed / Deferred |  |  |  |

# Version B: Live Zoom-Updated Version

Instructions • During the recorded Zoom session, update this section live or immediately from discussion notes. • Record what changed from Version A and why. A change without justification is weak evidence. • Every buddy must contribute at least one challenge, defence, trade-off, or correction. • Any use of AI during the Zoom session must be screen-shared and visible to all participants at the point it is being discussed. • If AI-generated content is introduced during the live discussion, the team must explain the prompt used, the output received, and why the output is being considered. • AI suggestions must be challenged, validated, refined, or rejected through human engineering discussion; “AI said so” is not sufficient justification.

Acceptable evidence examples: GitHub commit link, short test log, video timestamp, oscilloscope or serial monitor screenshot, pin test result, task timing measurement, AI prompt and critique, meeting decision note, or photo of hardware wiring.

AI-use declaration: Do not ask AI to complete this template on behalf of the team. Use AI as a reviewer, challenger, or brainstorming partner. The team confirms that all final entries were reviewed, corrected, and accepted by the team, and that every member can explain the decisions related to their subsystem.

## Buddy Contributions During Zoom

Each buddy must complete one row. The contribution must be a real technical challenge, defence, trade-off, or correction raised during Zoom, not only an attendance statement.

| Buddy | Key challenge, concern, or argument raised | Challenge received | Decision or compromise reached |
| --- | --- | --- | --- |
| Buddy 1 |  |  |  |
| Buddy 2 |  |  |  |
| Buddy 3 |  |  |  |
| Buddy 4 |  |  |  |
| Buddy 5 |  |  |  |

## Live Decision Change Log

Enter at least 3 changes AND 3 confirmed no-change decisions from the Zoom discussion. Include the change type and evidence link or timestamp whenever possible. One row may state “No change” if the team defended the Week 6 design successfully.

| Original idea / Week 6 design | Updated decision | Change type | Reason for change | Evidence link / timestamp | Owner / follow-up |
| --- | --- | --- | --- | --- | --- |
|  |  | No change / Clarified / Simplified / Reassigned / Deferred / Rejected / Major redesign |  |  |  |
|  |  | No change / Clarified / Simplified / Reassigned / Deferred / Rejected / Major redesign |  |  |  |
|  |  | No change / Clarified / Simplified / Reassigned / Deferred / Rejected / Major redesign |  |  |  |

## Resource and Assumption Review

| Item challenged | Evidence presented | Decision made | Impact on other buddies |
| --- | --- | --- | --- |

## Risk Assessment and Subsystem Test Plan

### Integration Risk Register

Enter at least 3 integration risks. Include at least one timing or scheduling risk, one hardware or wiring risk, and one interface or team-integration risk.

| Risk ID | Risk | Cause | Impact | Likelihood | Severity | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Example: Safety Monitor does not disable heater quickly enough. | Safety event is queued behind display or cooking updates. | Heater may remain on briefly during door-open or over-temperature condition. | Medium | High | Give Safety Monitor highest priority and test forced shutdown while other tasks are running. |  | Open |
| R2 |  |  |  |  |  |  |  |  |

### Subsystem Test Plan

Enter at least 4 cross-subsystem tests. Each test must involve the work of at least two buddies and must include a success criterion and evidence type, such as a video, serial log, screenshot, timing result, or commit link. At least TWO test should involve timing, safety, or shared-resource concern.

| Subsystem | Test case | Success criteria | Evidence required | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| Example: Safety Monitor | Open door switch while cooking is active. | Heater output turns OFF and system enters Fault within the stated response time. | Video plus serial log showing door-open event, heater OFF command, and Fault state. | Buddy 4 | Open |
| Example: sensor input | Detect line, barcode, or obstacle. | Correct reading appears in serial log. | Screenshot or log. | Buddy 3 | Open |

## Constraint Injection / Curveball Response

Instructions • Record the injected constraint exactly as given. • Explain how it affects all five buddies, even if the impact differs by subsystem. • A good response shows prioritisation, trade-off reasoning, fallback behaviour, and evidence-aware decision making.

| Injected constraint | Buddy affected | Immediate impact | Adaptation / compromise |
| --- | --- | --- | --- |
|  | Buddy 1 |  |  |
|  | Buddy 2 |  |  |
|  | Buddy 3 |  |  |
|  | Buddy 4 |  |  |
|  | Buddy 5 |  |  |

## Integration Readiness Self-Assessment

Complete all rows. Use Green only if there is evidence, Yellow if partly ready or untested, and Red if the area is unclear or blocking Week 10 integration.

| Readiness area | Status | Evidence | Concern |
| --- | --- | --- | --- |
| Hardware wiring known | Green / Amber / Red |  |  |
| RTOS task ownership clear | Green / Amber / Red |  |  |
| Shared resources identified | Green / Amber / Red |  |  |
| Critical statecharts implementable | Green / Amber / Red |  |  |
| Safety or fault handling defined | Green / Amber / Red |  |  |
| Week 10 partial integration feasible | Green / Amber / Red |  |  |

Updated readiness position before the Week 10 partial integration demo:

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

# Version C: Final AI-Vetted Gap Check

Instructions • After the live discussion, give the updated Version B content to AI and ask AI to act as a strict embedded systems reviewer. • Ask AI to identify missing assumptions, weak evidence, unclear interfaces, untested failure modes, and resource conflicts. • For every AI-identified gap, decide whether to fix, reject, or defer it, and explain why.

| AI reviewer prompt used |  |
| --- | --- |

| AI-identified gap | Team response | Action taken | Evidence / reason |
| --- | --- | --- | --- |

# 5. Final Tribunal Summary

| Final question | Team answer |
| --- | --- |
| What is the strongest part of the current design? |  |
| What is most likely to fail? |  |
| What evidence supports readiness? |  |
| What did AI miss that human discussion revealed? |  |
| What did AI correctly identify after discussion? |  |